## Slide 1: Comparing Agile and Waterfall Approaches in Software Development
Shane Edge

## Slide 2: Key Roles on a Scrum-Agile Team
Product Owner: Represents the stakeholders and is responsible for defining the features of the product and prioritizing the Product Backlog. They ensure that the team delivers value by focusing on what is most important.
Scrum Master: Facilitates the Scrum process, removes obstacles, and ensures that the team adheres to Agile practices. They protect the team from outside interruptions and help the team become self-organized.
Developers: The team members responsible for delivering potentially shippable product increments at the end of each Sprint. They work collaboratively and cross-functionally.
Tester: Ensures that the product meets the required quality standards by testing the software throughout the development cycle. They work closely with developers and the Product Owner to understand requirements and create test cases.

## Slide 3: Phases of the SDLC in an Agile Approach
Planning: Initial phase where goals, scope, and objectives are defined.
Analysis: In Agile, this phase is iterative and ongoing. The team continuously gathers and refines user stories.
Design: Agile design is incremental, with the architecture evolving as the project progresses. It allows for flexibility and responsiveness to change.
Development: Work is broken down into Sprints, where functional parts of the product are developed and integrated incrementally.
Testing: Testing is conducted throughout the project lifecycle, ensuring that each increment is functional and meets quality standards.
Deployment: Agile deployment is often continuous, with new features being released frequently.
Maintenance: The product is maintained, and feedback from users is incorporated into future iterations.

## Slide 4: The Waterfall Development Approach
Sequential Process: In Waterfall, each phase of the SDLC must be completed before the next one begins. This creates a linear and rigid structure.
Early Requirements Lockdown: All requirements are gathered at the beginning, making it difficult to accommodate changes later in the process.
Testing Post-Development: Unlike Agile, testing in Waterfall occurs only after the development phase is complete, potentially leading to costly fixes.
Documentation-Driven: Waterfall relies heavily on documentation at each phase to ensure that no details are missed.

## Slide 5: How Would the SNHU Travel Project Differ Using Waterfall?
Flexibility vs. Rigidity: Agile's flexibility allowed the team to pivot when the focus shifted to detox/wellness travel. In Waterfall, such a change would have been much more challenging and likely more expensive.
Handling Change: Agile's iterative cycles meant that changes could be integrated seamlessly. In contrast, Waterfall would require redoing significant parts of the project if changes were introduced late.

## Slide 6: Factors to Consider When Choosing Between Waterfall and Agile
Project Complexity: Agile is well-suited for complex projects that require flexibility and frequent updates, like the SNHU Travel project.
Client Involvement: Agile requires continuous client involvement, while Waterfall is better for projects with clear, stable requirements.
Risk Management: Agile's iterative approach mitigates risk by delivering small, functional parts of the product early and often.
Time and Budget Constraints: Waterfall may be more appropriate for projects with tight deadlines and budgets, where the scope is well-defined and unlikely to change.

## Slide 7: Sources
    VersionOne. (2020). 14th Annual State of Agile Report.
    Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
    Balaji, S., & Murugaiyan, M. S. (2012). Waterfall vs. V-Model vs. Agile: A Comparative Study on SDLC. International Journal of Information Technology and Business Management, 2(1), 26-30.
    Pope-Ruark, R. (2017). Agile Faculty: Practical Strategies for Managing Research, Service, and Teaching. University of Chicago Press.